RASRICH Tax & Accounting Services

Transaction Tagger

Sprint 1 — Build Specification

Prepared by Uma  |  March 2025  |  For Claude Code

# 1. Background

Suresh's tax preparers process ~1,000 transactions per client per year, manually tagging each to an expense head (COGS, Supplies, Rent, etc.). This tool automates the bulk of it via a multi-pass architecture.

Sprint 1 delivers a working horizontal slice usable on a real client file immediately, with architecture hooks in place for later sprints.

This module will be a new page in the existing RASRICH Streamlit app (alongside stock and bank transaction utilities).

# 2. Full Architecture (All Sprints)

Sprint 1 is a horizontal slice of this full design. Later sprints layer in vendor enrichment and lookup history.

| Phase | Goal | Notes |
| --- | --- | --- |
| Setup | Persona + location + tag list + context rules + load lookup | One-time per client run |
| Pass 1a | Exact name match vs lookup table | Auto-tag, no API call |
| Pass 1b | Google Places enrichment + persona context | Sprint 2 |
| Pass 1c | Claude semantic + persona — confidence banded | Core Sprint 1 engine |
| Pass 1d | Low confidence flagged | Feeds preparer review |
| Pass 2 | Dedup then preparer tags unique names then apply back | Key efficiency win |
| Pass 3 | Unresolved tagged as Review with Client | Clean escape hatch |
| Output | Tagged file + summary + updated lookup + RwC export | Deliverable |

# 3. Sprint 1 Scope

## In Scope

| # | Feature | Notes |
| --- | --- | --- |
| 1 | Tag list upload | CSV or manual entry; preparer defines valid heads |
| 2 | Persona input | Primary activity, secondary activity, entity type |
| 3 | Claude semantic tagging + persona context | Pass 1c — core tagging engine |
| 4 | Confidence banding | Configurable threshold from UI (slider) |
| 5 | Auto-tag high confidence rows | Applied directly, no preparer touch |
| 6 | Flag low confidence rows | Collected for Pass 2 |
| 7 | Deduplication of flagged rows | Unique vendor names only shown to preparer |
| 8 | Preparer review UI | Assign tag to each unique name once |
| 9 | Apply tags back to all matching rows | One tag applied to all occurrences |
| 10 | Review with Client option | For rows preparer cannot resolve |
| 11 | Export tagged file | Full transaction file with Tag column |
| 12 | Run summary | Counts: auto-tagged / preparer-tagged / review with client |
| 13 | Save lookup table | Flat file per client — feeds Sprint 2 |

## Out of Scope (Sprint 2+)

| Feature | Target |
| --- | --- |
| Google Places API / vendor geo-enrichment | Sprint 2 |
| Location radius input | Sprint 2 |
| Context rules clarifying questions | Sprint 2 |
| Load prior lookup table back in | Sprint 2 (table created but not consumed yet) |
| Multi-year lookup | Sprint 2+ |

# 4. Confidence Threshold

Must be configurable from the UI — slider or numeric input (range 0-100%).

Recommended default: 75% (conservative for first real client run).

High confidence (at or above threshold) = auto-tagged. Low confidence (below threshold) = flagged for preparer.

Important: Wrong auto-tags are worse than over-flagging. Keep default conservative.

# 5. Tagging Logic — Pass 1c Detail

## Claude API Call Design

System prompt must include: full tag list, client persona (primary activity, secondary activity, entity type), and instruction to return JSON only.

Required JSON response format per item: { "tag": "...", "confidence": 0.0-1.0, "reason": "..." }

Claude must select only from the provided tag list. If no confident match exists, return a low confidence score rather than guessing.

## Batching Strategy

Do NOT call the API row by row — this is slow and expensive.

Step 1: Deduplicate all description values before any API calls.

Step 2: Send unique descriptions in batches of 20-50 per API call.

Step 3: Map results back to all matching rows in the original file.

# 6. Lookup Table

Saved as: {client_id}_lookup.csv (flat file, per client)

Columns: vendor_name | tag | source | date_tagged

Source values: "auto" (Claude-assigned) or "preparer" (manually assigned)

Created in Sprint 1. Consumed in Sprint 2 as Pass 1a (exact name match before API calls).

# 7. UI Flow (Streamlit)

| Step | Name | Contents |
| --- | --- | --- |
| Step 1 | Setup | Client ID, persona fields, tag list upload, confidence threshold |
| Step 2 | Upload transactions | File upload, column mapping (which col is vendor name) |
| Step 3 | Run Pass 1 | Auto-tag button, progress bar, summary counts |
| Step 4 | Preparer review | Unique flagged names, tag dropdown per name, RwC option |
| Step 5 | Output | Download tagged file, RwC list, lookup table saved confirmation |

# 8. Input File

Format: Excel or CSV (bank or broker export).

Required: Description / Vendor name column.

Optional but useful: Amount column (provides context for tagging).

Not used for tagging: Date, Balance (may be present — ignore).

Preparer maps columns in Step 2 of the UI.

# 9. Testing Approach

Use last year's client file (known correct tags) to validate accuracy before running on live 2025 data.

Primary success metric: auto-tag hit rate on high-confidence rows.

Secondary metric: reduction in unique items the preparer must manually tag vs. doing it all manually.

# 10. Key Design Decisions

Per-client lookup table — vendor mappings are client-specific, not firm-wide (for now, may revisit).

Flat file storage — CSV per client folder, no database needed for Sprint 1.

Conservative confidence default — better to over-flag than silently mis-tag real client data.

Dedup before API calls — controls cost and latency.

Preparer tags unique names not rows — this is the primary efficiency win of the whole tool.

# 11. Integration Note

New page in existing RASRICH Streamlit app. Follow existing conventions for layout, sidebar navigation, and file handling already established in the stock and bank transaction utilities.

User journey context: The tab consolidation utility (already built in Claude Code) is the step immediately before this tagger in the preparer workflow. The preparer consolidates all bank/broker export tabs into a single Master sheet first, then feeds that Master sheet as the input file into this tagger. These two utilities should feel linked in the Streamlit app — the output of consolidation is the input to tagging.